## Slide 1: CMMI Training

## Slide 2: CMMI Models
CMMI ® Model Name | Description
CMMI® for Development (CMMI-DEV), Version 1.3 | The CMMI-DEV model provides guidance for improving your organization's capability to develop quality products and services that meet the needs of customers and end users. These best practices will help your organization improve efficiency, speed and product quality fueled by a lower number of defects.
CMMI® for Services (CMMI-SVC), Version 1.3 | The CMMI-SVC model provides guidance for improving your organization's capability to provide quality services for customers and end users. These best practices will help your organization provide superior service by strengthening weak customer touch points and enhancing the customer experience.
CMMI® for Acquisition (CMMI-ACQ), Version 1.3 | The CMMI-ACQ model provides guidance for improving your organization's capability to initiate and manage the acquisition of products and services that meet the needs of customers and end users. These best practices help define requirements to identify capable suppliers and vendors that can help reduce costs, manage quality, increase efficiency and mitigate delays.
People Capability Maturity Model (PCMM)® Ver 1.3 | The People Capability Maturity Model (People CMM) provides guidance for improving the capability of an organization’s workforce. These best practices help identify skill gaps to break down workflow bottlenecks and empower team members to develop skills that will help the organization succeed
Data Management Maturity℠ Model V1.3 | The Data Management Maturity model provides guidance for improving your organization's capability across the enterprise to build a customized roadmap for data management improvement. The DMM provides best practices for implementing data strategy, governance, quality, operations, and architecture.
© ePathUSA Confidential

## Slide 3: Applicable CMMI Model
CMMI ® Model Names | Description
CMMI® for Development (CMMI-DEV), Version 1.3 | The CMMI-DEV model provides guidance for improving your organization's capability to develop quality products and services that meet the needs of customers and end users. These best practices will help your organization improve efficiency, speed and product quality fueled by a lower number of defects.

## Slide 4: CMMI Model Representations
Staged Representation
Maturity Level | Staged Representation Maturity Levels
1 | Initial
2 | Managed
3 | Defined
4 | Quantitatively Managed
5 | Optimizing
Capability Level | Continuous Representation Capability Levels
0 | Incomplete
1 | Performed
2 | Managed
3 | Defined
4 | Quantitatively Managed
5 | Optimizing
. . .for an established set of process areas across an organization
PA
PA
0 1 2 3 4 5
PA
ML 1
ML 2
ML 3
ML 4
ML 5
Capability Level
Continuous Representation
Organizational Maturity
Process Capability Approach

## Slide 5: CMMI – Development Model Representations
Maturity Level 5
OID, CAR
Maturity Level 4
OPP, QPM
Maturity Level 3
REQD, TS, PI, VER,
VAL, OPF, OPD, OT,
IPM, RSKM, DAR
Overview
Introduction
Structure of the Model
Model Terminology
Maturity Levels, Common Features and Generic Practices
Understanding the Model
Using the Model
Maturity Level 2
REQM, PP, PMC,
SAM, MA, PPQA, CM
Appendices
Engineering
REQM, REQD, TS,
PI, VER, VAL
Project Management
PP, PMC, SAM,
IPM, RSKM, QPM
Process Management
OPF, OPD, OT,
OPP, OID
Process Management
PAs
- Goals
- Practices
Support
CM, PPQA, MA,
CAR, DAR
Appendices
CMMI-Dev Staged
Overview
Introduction
Structure of the Model
Model Terminology
Capability Levels and Generic Model Components
Understanding the Model
Using the Model
CMMI-Dev Continuous
© ePathUSA Confidential

## Slide 6: 4 Process Area Categories
Project Management Category | 
Maturity Level | Process Area
2 | Project planning (PP)
2 | Project Monitoring and Control (PMC)
2 | Supplier Agreement Management (SAM)
3 | Integrated Project Management (IPM)
3 | Risk Management (RSKM)
4 | Quantitative Project Management (QPM)
Engineering Category | 
Maturity Level | Process Area
2 | Requirements Management (REQM)
3 | Requirements Development (RD)
3 | Technical Solution (TS)
3 | Product Integration (PI)
3 | Verification (VER)
3 | Validation (VAL)
Process Management Category | 
Maturity Level | Process Area
3 | Organizational Process Focus (OPF)
3 | Organization Process Definition (OPD)
3 | Organizational Training (OT)
4 | Organizational Process Performance (OPP)
5 | Organizational Innovation and Deployment (OID)
Support Category | 
Maturity Level | Process Area
2 | Measurement and Analysis (MA)
2 | Process and Product Quality Assurance (PPQA)
2 | Configuration Management (CA)
3 | Decision Analysis and Resolution (DAR)
5 | Causal Analysis and Resolution (CAR)
© ePathUSA Confidential

## Slide 7: Applicable CMMI Staged Representation

## Slide 8: Structure of Each Maturity Level
Maturity Level
Process Area
Process Area
Process Area
Generic Goals
Specific Goals
Commitment to Perform
Ability to Perform
Directing Implementation
Verification
Common Features
Generic Practices
Specific Practices
Commitment to Perform: Creates policies and secures sponsorship for process improvement efforts
Ability to Perform: Ensures that the project and/or organization has the resources it needs to pursue process improvement
Directing Implementation: Collects, measures, and analyzes data related to processes
Verification: Verifies that the projects and/or organization’s activities conform to requirements, processes, and procedures

## Slide 9: Definitions
Process area
  Cluster of related practices in an area that, when performed collectively, satisfy a set of goals considered important for making significant improvement in that area
Specific Goals
  A specific goal applies to a process area and addresses the unique characteristics that describe what must be implemented to satisfy the process area.
Specific Practice
  A specific practice is an activity that is considered important in achieving the associated specific goal.
Generic Goals
  Common goal statement for a process area and the target is for achieving institutionalization.
  Generic goals are called “generic” because the same goal statement appears in multiple process areas.
Generic Practices
  Generic practices are activities that ensure that the processes associated with the process area will be effective, repeatable, and lasting (targeting institutionalization).

## Slide 10: CMMI Generic Goals
Goal | Title | Purpose Statement | Maturity Level
GG1 | Achieve Specific Goals | The process supports and enables achievement of the specific goals of the process area by transforming identifiable input work products to produce identifiable output work products. | 1 - Initial
GG2 | Institutionalize a Managed Process | The process is institutionalized as a managed process. | 2 - Managed
GG3 | Institutionalize a Defined Process | The process is institutionalized as a defined process. | 3 - Defined
GG4 | Institutionalize a Quantitatively Managed Process | The process is institutionalized as a quantitatively managed process. | 4 - Quantitatively Managed
GG5 | Institutionalize an Optimizing Process | The process is institutionalized as an optimizing process. | 5 - Optimizing
© ePathUSA Confidential

## Slide 11: CMMI Generic Practices
© ePathUSA Confidential
Practice | Title | Purpose Statement | Maturity Level
GP1.1 | Perform Specific Practices | Perform the specific practices of the process area to develop work products and provide services to achieve the specific goals of the process area. | 1 - Initial
GP2.1 | Establish an Organizational Policy | Establish and maintain an organizational policy for planning and performing the process. | 2 - Managed
GP2.2 | Plan the Process | Establish and maintain the plan for performing the process. | 2 - Managed
GP2.3 | Provide Resources | Provide adequate resources for performing the process, developing the work products, and providing the services of the process. | 2 - Managed
GP2.4 | Assign Responsibility | Assign responsibility and authority for performing the process, developing the work products, and providing the services of the process. | 2 - Managed
GP2.5 | Train People | Train the people performing or supporting the process as needed. | 2 - Managed

## Slide 12: CMMI Generic Practices (Continued)
Practice | Title | Purpose Statement | Maturity Level
GP2.6 | Manage Configurations | Place designated work products of the process under appropriate levels of control. | 2 - Managed
GP2.7 | Identify and Involve Relevant Stakeholders | Identify and involve the relevant stakeholders of the process as planned. | 2 - Managed
GP2.8 | Monitor and Control the Process | Monitor and control the process against the plan for performing the process and take appropriate corrective action. | 2 - Managed
GP2.9 | Objectively Evaluate Adherence | Objectively evaluate adherence of the process against its process description, standards, and procedures, and address noncompliance. | 2 - Managed
GP2.10 | Review Status with Higher Level Management | Review the activities, status, and results of the process with higher level management and resolve issues. | 2 - Managed
GP3.1 | Establish a Defined Process | Establish and maintain the description of a defined process. | 3 - Defined

## Slide 13: Level 1 – Initial
Environment not stable for developing and maintaining systems
Inadequate management and engineering practices
Ineffective planning
Reaction-driven commitment systems
Emphasis on development and testing during crisis
Success depends on having exceptional people
Unpredictable process capability
Unpredictable schedules, budgets, functionality, and quality
Few stable processes

## Slide 14: Level 2 – Managed
Policies for managing projects
Planning and managing based on experience
Allows repeatability of successful practices
Specific processes implemented by the projects may differ
Realistic project commitments
Costs, schedules and functionality tracked
Requirements and work products are baselined
Standards defined and conformed to
Strong customer-supplier relationship with subcontractors
A measurement process is in place

## Slide 15: Process Areas in Maturity Level 2
Requirement Management ( REQM)
Project Planning (PP)
Project Monitoring and Control (PMC)
Measurement and Analysis (MA)
Process and Product Quality Assurance (PPQA)
Configuration Management (CM)
Supplier Agreement Management (SAM)
© ePathUSA Confidential

## Slide 16: Requirements Management (REQM)
The purpose of Requirements Management is to manage requirements of the project's products and product components and to identify inconsistencies between those requirements and the project's plans and work products
SG 1 | Manage Requirements
SP 1.1 | Understand Requirements
SP 1.2 | Obtain Commitment to Requirements
SP 1.3 | Manage Requirements Changes
SP 1.4 | Maintain Bidirectional Traceability of Requirements
SP 1.5 | Ensure Alignment Between Project Work and Requirements
© ePathUSA Confidential

## Slide 17: Project Planning (PP)
The purpose of Project Planning is to establish and maintain plans that define project activities
SG 1 | Establish Estimates
SP 1.1 | Estimate the Scope of the Project
SP 1.2 | Establish Estimates of Work Product and Task Attributes
SP 1.3 | Define Project Lifecycle Phases
SP 1.4 | Estimate Effort and Cost
SG 2 | Develop a Project Plan
SP 2.1 | Establish the Budget and Schedule
SP 2.2 | Identify Project Risks
SP 2.3 | Plan for Data Management
SP 2.4 | Plan for Project’s Resources
SP 2.5 | Plan for Needed Knowledge and Skills
SP 2.6 | Plan Stakeholder Involvement
SP 2.7 | Establish the Project Plan
SG 3 | Obtain Commitment to the Plan
SP 3.1 | Review Plans That Affect the Project
SP 3.2 | Reconcile Work and Resource Levels
SP 3.3 | Obtain Plan Commitment
© ePathUSA Confidential

## Slide 18: Project Monitoring and Control (PMC)
The purpose of Project Monitoring and Control is to provide an understanding of the project’s progress so that appropriate corrective actions can be taken when the project’s performance deviates significantly from the plan
© ePathUSA Confidential
SG 1 | Develop a Project Plan
SP 1.1 | Monitor Project Planning Parameters
SP 1.2 | Monitor Commitments
SP 1.3 | Monitor Project Risks
SP 1.4 | Monitor Data Management
SP 1.5 | Monitor Stakeholder Involvement
SP 1.6 | Conduct Progress Reviews
SP 1.7 | Conduct Milestone Reviews
SG 2 | Obtain Commitment to the Plan
SP 2.1 | Analyze Issues
SP 2.2 | Take Corrective Action
SP 2.3 | Manage Corrective Action

## Slide 19: Measurement and Analysis (MA)
The purpose of Measurement and Analysis is to develop and sustain a measurement capability that is used to support management information needs
© ePathUSA Confidential
SG 1 | Align Measurement and Analysis Activities
SP 1.1 | Establish Measurement Objectives
SP 1.2 | Specify Measures
SP 1.3 | Specify Data Collection and Storage Procedures
SP 1.4 | Specify Analysis Procedures
SG 2 | Provide Measurement Results
SP 2.1 | Obtain Measurement Data
SP 2.2 | Analyze Measurement Data
SP 2.3 | Store Data and Results
SP 2.4 | Communicate Results

## Slide 20: Process and Product Quality Assurance (PPQA)
The purpose of Process and Product Quality Assurance is to provide staff and management with objective insight into processes and associated work products
© ePathUSA Confidential
SG 1 | Objectively Evaluate Processes and Work Products
SP 1.1 | Objectively Evaluate Processes
SP 1.2 | Objectively Evaluate Work Products
SG 2 | Provide Objective Insight
SP 2.1 | Communicate and Resolve Noncompliance Issues
SP 2.2 | Establish Records

## Slide 21: Configuration Management (CM)
The purpose of Configuration Management is to establish and maintain the integrity of work products using configuration identification, configuration control, configuration status accounting, and configuration audits
© ePathUSA Confidential
SG 1 | Establish Baselines
SP 1.1 | Identify Configuration Items
SP 1.2 | Establish a Configuration Management System
SP 1.3 | Create or Release Baselines
SG 2 | Track and control changes
SP 2.1 | Track Change Requests
SP 2.2 | Control Configuration Items
SG 3 | Establish integrity
SP 3.1 | Establish Configuration Management Records
SP 3.2 | Perform Configuration Audits

## Slide 22: Supplier Agreement Management (SAM)
Manage the acquisition of products and services from suppliers
© ePathUSA Confidential
SG 1 | Establish Supplier Agreements
SP 1.1 | Determine Acquisition Type
SP 1.2 | Select Suppliers
SP 1.3 | Establish Supplier Agreements
SG 2 | Satisfy Supplier Agreements
SP 2.1 | Execute the Supplier Agreement
SP 2.2 | Accept the Acquired Product
SP 2.3 | Ensure Transition of Products

## Slide 23: Maturity Level 2 - Summary
Requirements flow in.
Plans are developed in accordance with policies.
Activities are performed in accordance with plans.
Measurements and reviews occur at defined points.
The product flows out and (usually) works.
In
Out
© ePathUSA Confidential

## Slide 24: Maturity Level 2 - Summary
Project management is more disciplined.
Organizational policies are established and followed.
Project plans and process descriptions are documented and followed.
Resources are adequate.
Responsibility and authority are assigned over the life cycle.
Past successes can be expected on similar projects.
Discipline helps ensure that existing practices are retained during times of stress.
Status of activities and work products is visible to management at defined points.
© ePathUSA Confidential

## Slide 25: Level 3 – Defined
Organization-wide standard processes
Effective engineering practices
Integration of engineering and management processes
Reuse of organizational learning
Process Engineering Group (PEG)
Organization-wide training program
Project’s “Defined Process”
Good management insight into the technical progress on all projects

## Slide 26: Level 4 – Quantitatively Managed
Quantitative goals for projects and processes
Variation in process performance narrowed
Meaningful variations can be distinguished from random variation
Products are of high quality
Projects are controlled quantitatively

## Slide 27: Level 5 – Optimizing
Organization focused on process improvement
  Incremental advances in existing processes
  Innovations using new technologies and methods
Proactive identification of weakness to strengthen processes
Goal of preventing occurrence of defects through error-cause removal
Cost-Benefit analyses of introducing new technologies and proposed process changes

## Slide 28: Maturity Levels Should Not be Skipped
Each maturity level provides a necessary foundation for effective implementation of processes at the next level.
  Higher level processes have less chance of success without the discipline provided by lower levels.
  The effect of innovation can be obscured in a noisy process.
Higher maturity level processes may be performed by organizations at lower maturity levels, with the risk of not being consistently applied in a crisis.

## Slide 29: THANK YOU!